|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sprint Number:** 0 | | | | | |
| **Title:** In The Beginning | | **Start date:** 12/10/2020 | | **End date:** 26/10/2020 | |
| **Description:** This sprint will address setting up a working environment for development and researching software like the software this project aims to produce. | | | | | |
| **Itinerary** | | | | | |
| **Task** | **Start Date** | | **Expected Completion Date** | | **Expected Time Required (hours)** |
| Set up repository | 12/10/2020 | | 26/10/2020 | | 1 |
| Identify appropriate platform for development | 12/10/2020 | | 26/10/2020 | | 2 |
| Identify appropriate IDE for development | 12/10/2020 | | 26/10/2020 | | 2 |
| Research similar software products | 12/10/2020 | | 26/10/2020 | | 2 |
| **Post-Sprint Review** | | | | | |
| **Task** | **Total Time Required** | | **Status** | | **Notes** |
| Set up repository | 15 mins | | Complete | |  |
| Identify appropriate platform for development | 2 hours | | Complete | | Xamarin was chosen due to my familiarity with it. |
| Identify appropriate IDE for development | 2 hours | | Complete | | Visual Studio comes fully supported for Xamarin development with an in-built emulator. |
| Research similar software products | 2 hours | | Complete | | I studied Tinder, Grindr, Entree and Fooodie |